GLOBAL EYE EMR - Phase 1

Software Design Specification (SDS)

Prepared By: Muhammad Rashid Bhatti

Student Project Handoff & Development Guide

| Project | Global Eye Project / Haiti Eye Clinic |
| --- | --- |
| Current Scope | Minimum working EMR prototype — Team 1 + Team 2 |
| Requirements / Design Freeze | Approximately mid-October 2026 |
| Target Demonstration | December 7, 2026 |
| Current Stack | Angular or React • Java / Spring Boot • SQLite |

# 1. Purpose of This Document

This SDS is the starting point for current and future students working on the Global Eye EMR. It explains the minimum agreed direction, what is being built now, how the two functional areas connect, and where the project can go later. It is intentionally concise so a new student can understand the project without reading the entire project history.

# 2. The Core Objective

The immediate goal is a small, working, demonstrable EMR workflow—not a production healthcare system. The project should be useful to the clinic, understandable to students, realistic to implement within the semester, and structured so future students can continue it.

Simple + Working + Understandable  >  Complex + Incomplete

# 3. Minimum Agreed Workflow

Team 1: Patient Search → Registration → Demographics → Check-In → Daily Schedule → Start Encounter
                                      ↓
                               patientId + encounterId
                                      ↓
Team 2: Patient History → Chief Complaint → Ocular → Medical → Social → Family → Save/Review

This is the minimum connected workflow that establishes the foundation of the EMR. Future clinical modules attach to the encounter rather than creating a separate patient record.

# 4. Non-Negotiable Project Principles

Clinical/business requirements come from Dr. Anshu Chandra; do not invent clinical rules.

Technical architecture and integration are coordinated by Rashid Bhatti.

Each student assignment should be meaningful but manageable.

Mockups validate workflow; working software is the ultimate deliverable.

The two functional areas must integrate as one application.

Use patientId and encounterId as the primary Team 1 → Team 2 boundary.

Prefer a smaller working MVP over a large unfinished system.

Keep today's implementation simple while preserving a path to future Docker/AWS deployment.

4a. Roles and Responsibilities

4.1 Dr. Anshu Chandra — Clinical / Client Requirements

Dr. Anshu Chandra is a Doctor of Optometry and founder of the Global Eye Project, dedicated to expanding sustainable eye care and reducing disparities in underserved communities worldwide. She has more than 15 years of experience advancing eye care in Haiti, including establishing a permanent eye clinic in Fond-des-Blancs and supporting mobile and professional training initiatives. Her international eye-care work has included communities in Haiti, Nepal, Peru, Lebanon, Tanzania, Honduras, Guatemala, the Dominican Republic, Mexico, Indonesia, and India. As the project's clinical authority, she defines clinical workflows, patient-care expectations, and business requirements for the EMR. She works with the technical team and students to validate workflows, clarify requirements, and ensure the software supports practical, sustainable eye-care delivery. Her responsibilities include providing guidance regarding:

- Haiti clinic workflow.

- Clinical information that should be captured.

- Patient workflow.

- Required versus optional information.

- Existing EMR/Excel information.

- Clinical terminology.

- Whether a proposed workflow reflects actual clinic needs.

- Review and approval of UI workflows and mockups.

When the project does not know how the clinic actually operates, the team should not invent a clinical workflow.

Instead, the question should be presented to Anshu for clarification.

4.2 Rashid Bhatti — Technical Lead

Muhammad Rashid Bhatti is a Senior Software Engineer at the New York Independent System Operator (NYISO), with experience in software development, cloud technologies, and application security. His professional interests include penetration testing, secure software development, and integrating security practices throughout the software development lifecycle. He brings a practical engineering and security perspective to the Global Eye project, supporting students with technical guidance while helping promote secure, maintainable, and reusable software. Rashid is responsible for technical direction and project integration, including:

- Overall technical architecture.

- Java/Spring Boot implementation guidance.

- Angular/React implementation guidance.

- SQLite database design coordination.

- REST API design.

- Repository/GitHub organization.

- Team integration.

- Technical feasibility.

- Testing strategy.

- Development workflow.

- Helping translate approved clinical requirements into implementable technical designs.

Where appropriate, Rashid may work separately with Anshu to prepare HTML/UI mockups so that student can concentrate more directly on implementation if that proves to be the most effective approach.

4.3 Dr. Wesley Turner — Academic / Technical Collaboration

Dr. Wes Turner is the Director of the Rensselaer Center for Open Source at Rensselaer Polytechnic Institute. Wes provides academic and technical guidance and collaboration, helping ensure that the project is structured to support meaningful student contributions while maintaining continuity and sustainability for future semesters.

A key project objective is to end the semester with:

- Clearly organized work.

- A defined development path.

- Reusable project materials.

- A repository that future contributors can understand.

- A foundation that can be expanded by future students.

# 5. Current Architecture

Browser / Angular or React
        ↓
REST API
        ↓
Java / Spring Boot
        ↓
SQLite

The current prototype is intentionally local-first. The frontend communicates with Spring Boot through REST APIs; the frontend does not directly access SQLite. The backend owns application logic and persistence.

# 6. Deployment Model — Now

6.1 Primary Application Host

- One designated laptop will initially act as the primary application host.

- The Spring Boot backend and SQLite database will run on this host.

- The host will be connected to the clinic's local Wi-Fi network.

- Staff computers will access the EMR through a web browser using the host laptop's local IP address.

- Staff computers will not require the Spring Boot application or database to be installed locally.

6.2 Backup Host / Fault Tolerance

- A second laptop will be maintained as a backup application host to provide basic fault tolerance.

- The backup laptop should have the required application software and a recent copy of the database/backup available.

- If the primary host becomes unavailable, the application can be moved to the backup laptop and staff can be directed to the backup host's local IP address.

- The initial MVP does not require automatic failover or high-availability clustering.

- The backup approach should be simple enough for clinic staff or a designated technical volunteer to understand and operate.

6.3 Local Network Access

The clinic Wi-Fi router provides the local network through which staff computers communicate with the application host.

The intended flow is:

Staff Browser → Clinic Wi-Fi → Host Laptop Local IP → Spring Boot → SQLite

The exact IP-address assignment method should be determined during deployment. A stable local IP address or DHCP reservation is preferred so that staff computers do not need to change the EMR address frequently.

6.4 Backup and Recovery

The project should establish a simple database backup procedure before clinical use of the prototype. Backups should be stored separately from the primary application host so that a laptop failure does not also destroy the only available database copy.

The MVP does not require automated database replication. The immediate objective is a practical backup and recovery process that can later be replaced with a more robust production architecture.

6.5 Future Deployment

The local-laptop architecture is an **initial deployment model**, not the long-term production architecture. The long-term plan is to provide the clinic with reliable Internet connectivity through **Starlink**, containerize the application, and deploy it to **AWS infrastructure** to support a more scalable, maintainable, and resilient production environment.

Initial:

Browser

↓

Clinic Wi-Fi

↓

Primary Laptop

↓

Spring Boot

↓

SQLite

Future:

Browser

↓

Containerized Application

↓

Production Relational Database

↓

Cloud / AWS Infrastructure

Docker, AWS, a production relational database, automated backups, monitoring, authentication, and more advanced fault-tolerance mechanisms can be introduced when the project's operational requirements justify them.

# 7. Data Model — Minimum Concept

Patient
  │
  └──< Encounter
          │
          └── Encounter-specific clinical information

Patient = long-lived identity and demographic information.

Encounter = a specific visit/interaction.

History and future examination information belong to the appropriate encounter.

Do not create one giant patient record containing every visit's clinical information.

Exact fields are finalized from clinical requirements; technical teams should not invent mandatory clinical fields.

# 8. Team 1 — Front Desk

Team 1 owns the beginning of the patient journey:

Search for an existing patient.

Register a new patient when appropriate.

Capture approved demographics.

Check in the patient.

Display/select the daily schedule.

Start the encounter.

Create or identify patientId and encounterId.

The goal is one coherent workflow, not a target number of screens. Search should help prevent duplicate patient creation.

# 9. Team 2 — Patient History

Team 2 begins after Team 1 has established the patient and encounter:

Receive patientId and encounterId.

Display appropriate patient/encounter context.

Capture Chief Complaint / Reason for Visit.

Capture Ocular History.

Capture Medical History.

Capture Social History.

Capture Family History.

Save/review information and continue to the next clinical module.

Team 2 does not recreate patient registration, search, check-in, scheduling, or encounter creation.

10. Requirements and Design Process

Understand → Design → Clinical Review → Revise → Freeze → Implement → Test → Demonstrate

This process prevents the project from staying indefinitely in mockups or repeatedly redesigning the same workflow. The target is to have major requirements and workflow decisions sufficiently stable by approximately mid-October.

# 11. Clinical vs. Technical Decisions

| Question Type | Authority | Example |
| --- | --- | --- |
| Clinical workflow | Anshu | Should previous ocular history carry forward? |
| Required fields | Anshu | Is a particular history field mandatory? |
| Existing Excel information | Anshu + project review | Which legacy fields must be preserved? |
| Architecture | Rashid | How should the API be structured? |
| Database implementation | Rashid | How should encounter history be persisted? |
| UI implementation | Student + Team 2 + technical guidance | Angular/React component structure |

# 12. Mockup Rules

A mockup exists to validate the workflow and user experience.

Anshu reviews clinical workflow and information.

A mockup should be realistic to implement in Angular/React.

If a design is too complicated for the available time, simplify it.

Once the workflow is sufficiently approved, freeze it and move to implementation.

An HTML mockup may be prepared separately when it helps a student concentrate on coding.

# 13. Current Student Assignment Model

The current student assignment should be confirmed directly with the student intern, with the guiding principle of providing a meaningful contribution while keeping the scope manageable and achievable. The initial focus will be the Team 1 front-desk workflow, with the following approach:

Begin with the agreed front-desk workflow and requirements.

Review and refine the design with Anshu and Rashid:

  - Anshu will provide clinical workflow, procedure, and user-expectation guidance.

  - Rashid will provide technical and development guidance.

Incorporate feedback and refine the workflow and user stories before significant implementation begins.

If designing the UI and implementing the application become too much for one student, additional technical and/or UI support can be provided by Rashid so student intern can focus primarily on the coding and implementation work.

The goal is to keep the student focused on producing a working, meaningful contribution while avoiding unnecessary scope or blocking dependencies.

The resulting work must be reusable by future students and not depend on the original student remaining on the project.

## 13A. High School Volunteer Contributors

Purpose: High School volunteers may participate as independent project contributors. The goal is to give students practical experience with a real software project while also increasing the project capacity so the core team is not blocked by one student or one workstream.

Initial Workstream — Patient Encounter: The initial volunteer workstream is the Patient Encounter. Volunteers may help design, prototype, implement, test, and document the encounter-related workflow that follows the creation of patientId and encounterId. The exact clinical fields and workflow remain subject to clinical confirmation from Anshu.

How the Work Fits the Main Team: Volunteers do not replace Team 1 or Team 2 and should not duplicate their responsibilities. Their work should build on the shared Patient → Encounter model and integrate through the documented API and database boundaries. Where the encounter workflow overlaps Team 1 or Team 2, the technical lead coordinates the interface rather than allowing duplicate implementations.

Independent Learning Model: Volunteers should be able to work independently after receiving a clearly defined task, example workflow, approved mockup or requirements, and technical starting point. They do not need to attend every core project meeting. Questions and progress can be handled separately with Anshu for clinical workflow and with the technical lead for architecture, coding, testing, and integration.

Mentoring / Side Collaboration: A smaller working session between Anshu, the technical lead, and the volunteers may be used to start or clarify a workstream. This allows students to learn how real requirements are translated into software without making their participation dependent on the main project meeting schedule.

Student Ownership: Each volunteer should have an identifiable contribution such as a user story, mockup, component, API integration, test cases, documentation, or working encounter feature. Work should be committed and documented so the contribution can be understood and continued by future students.

Data and Safety: Volunteer development should use synthetic/test data only. Students should not receive unnecessary access to real patient information. The current prototype remains a student project and is not production clinical software.

Definition of Success: The volunteer contribution is successful when a future student can understand what was built, run it, test it, and continue development without needing the original volunteer to remain available.

# 14. Minimum API Boundary

GET  /api/patients?search=...
GET  /api/patients/{patientId}
POST /api/patients
POST /api/encounters
GET  /api/encounters/{encounterId}
GET  /api/encounters/{encounterId}/history
POST /api/encounters/{encounterId}/history

These are conceptual starting points, not a frozen API contract. Before implementation, the team should define request/response structures, required fields, validation, errors, ownership, and examples.

# 15. Definition of Done

Requirement → UI → API → Backend → Database → Validation → Test → Demonstration

A Figma screen alone is not a completed feature. A functional slice is complete when the relevant workflow actually works, persists data, handles basic validation/errors, integrates correctly, and can be demonstrated.

# 6. MVP Scope vs. Future Vision

The project should maintain a strict distinction between what students need to make work now and what the EMR may become later.

| MVP — Build Now | Possible Next | Long-Term Vision |
| --- | --- | --- |
| Patient search | Vision / entrance exam | Complete clinical EMR |
| Registration/demographics | Refraction | Cloud-hosted deployment |
| Check-in | Slit lamp | Multi-site capability |
| Daily schedule | IOP | Advanced reporting |
| Start encounter | Dilated fundus | Advanced audit/security |
| Patient history | Additional testing | Operational analytics |
| Team integration | Labs / imaging | Production-grade infrastructure |
| Working demo + testing | Clinical documentation expansion | Broader Global Eye workflows |

# 17. Future Clinical Modules

Future modules should attach to the same patient/encounter model.

Vision and entrance examination: visual acuity, cover test, pupils, EOM, confrontation fields, NPC, and other approved findings.

Refraction: objective/subjective refraction and final prescription information.

Slit lamp / IOP / fundus: anterior and posterior eye examination, IOP and approved documentation.

Additional testing: binocular, special, diagnostic, or other clinic-approved tests.

Labs and imaging: results, reports, and appropriate digital documentation.

These are future candidates, not automatic requirements. Each should be evaluated against clinic need, student capacity, dependencies, and available time.

# 18. Future Deployment Vision

CURRENT
Browser → Spring Boot → SQLite → Local Wi-Fi

FUTURE
Browser → Containerized Application → Production Relational Database → AWS

Docker is a future deployment option, not a current MVP requirement.

AWS is a future deployment option when reliable Internet and operational resources are available.

The exact cloud services should be selected later rather than prematurely locking students into infrastructure.

The clinical workflow and patient/encounter model should remain stable as infrastructure evolves.

# 19. Future Production Considerations

Authentication and authorization.

Role-based access.

HTTPS and secure API communication.

Secrets management.

Audit logging.

Secure backups and recovery.

Monitoring and operational logging.

Production database and migration strategy.

Privacy and healthcare-data protections.

These concerns are important for a future production system but should not overwhelm the current student MVP.

Volunteer contributors: Shaker High School volunteers may have their own focused workstream, especially around the Patient Encounter. They should first read this SDS and the assigned user story, then work independently within the documented project boundaries.

# 20. New Student Quick-Start Guide

A student joining the project should be able to understand the following in the first day.

## Start Here

Read this SDS from beginning to end.

Understand the Patient → Encounter relationship.

Understand that Team 1 creates/selects the patient and starts the encounter.

Understand that Team 2 receives patientId and encounterId and records history.

Review the current user stories and approved mockups before changing workflow.

Ask clinical questions through Anshu rather than inventing clinical requirements.

Ask technical/integration questions through the technical lead.

Build only the assigned functional slice unless the scope is explicitly changed.

Test the complete workflow, not just individual screens.

Document anything that a future student will need to continue the work.

## 21. Before Adding a New Feature

Is the feature needed by the clinic?

Has the clinical workflow been confirmed?

Is it required for the current MVP?

Can it realistically be completed and tested within the available time?

Does it cross the other team's boundary?

Does it require a new API or database decision?

Would it be better classified as future scope?

## 22. Questions That Require Clinical Confirmation

Which registration/demographic fields are mandatory?

Which existing Excel fields must be retained?

What exactly constitutes check-in?

What should appear on the daily schedule?

When is an encounter created?

Which history fields are required?

Should prior history carry forward?

What should be editable versus read-only?

What should happen for returning patients or follow-up visits?

What should happen after Patient History?

## 23. Project Guardrails

Do not invent clinical requirements.

Do not duplicate Team 1 or Team 2 functionality.

Do not directly connect the frontend to SQLite.

Do not introduce microservices, Kubernetes, or complex cloud infrastructure for the MVP.

Do not treat a mockup as completed software.

Do not expand scope simply because a feature is technically interesting.

Do not make the current prototype dependent on one student.

Do not claim the prototype is production-ready or clinically validated.

## 24. Handoff Checklist for Future Students

| Before handing off work | Confirm |
| --- | --- |
| Requirements | Current user story and scope documented |
| UI | Approved/current mockup available |
| API | Endpoint and request/response documented |
| Database | Shared entities and fields documented |
| Code | Repository/build/run instructions documented |
| Testing | Happy path and basic error cases documented |
| Integration | Dependencies on other team documented |
| Open Questions | Clinical/technical uncertainties listed |
| Future Work | Deferred features clearly identified |
| Volunteer Work | Student contribution, setup, tests, and continuation notes documented |

# 25. Final Project Vision

The long-term vision is a modular EMR that begins with a simple, reliable patient and encounter workflow and grows through independently understandable clinical modules.

Patient
   ↓
Encounter
   ├── History
   ├── Vision / Entrance Exam
   ├── Refraction
   ├── Slit Lamp / IOP / Fundus
   ├── Additional Testing
   └── Labs / Imaging

The project should grow incrementally. Each new student and volunteer should be able to understand what already exists, implement one well-defined piece, test it, and leave the repository in a better state for the next student.

### Appendix A – STRIDE Threat Model

### A.1 Purpose

This threat model provides a security-focused review of the Global Eye EMR application using the STRIDE methodology. The purpose is to identify potential security threats early in development and establish reasonable controls that can be incorporated into the design and implementation.

The threat model should evolve as the application architecture, workflows, authentication model, database design, and deployment environment become more defined.

### A.2 System Scope

The initial scope includes the student-developed EMR workflows, particularly:

- Patient registration and search

- Patient demographics

- Front-desk/check-in workflow

- Patient and encounter identification

- Daily schedule

- Starting a patient encounter

- Clinical history and related encounter information

- Web-based UI

- Backend APIs

- Application database

- User authentication and authorization

- Data exchanged between the browser, backend, and database

The initial implementation is expected to use a web application architecture such as Angular/React + Spring Boot + SQLite, with the architecture subject to refinement as development progresses.

### A.3 STRIDE Categories

STRIDE evaluates threats in six categories:

| STRIDE Category | Description |
| --- | --- |
| Spoofing | An attacker impersonates a legitimate user or system. |
| Tampering | An attacker modifies data or application behavior without authorization. |
| Repudiation | A user can deny performing an action because adequate records or audit information do not exist. |
| Information Disclosure | Sensitive information is exposed to an unauthorized person or system. |
| Denial of Service | The application or a required service becomes unavailable or unusable. |
| Elevation of Privilege | A user gains permissions beyond those they are authorized to have. |

### A.4 Trust Boundaries

The primary trust boundaries for the application are:

- User/Browser → Web Application

  - User input enters the application through the browser.

  - Input must not be inherently trusted.

- Web Application → Backend API

  - Requests cross into the application server.

  - Authentication, authorization, validation, and secure communication must be enforced.

- Backend API → Database

  - The backend accesses patient, encounter, and application data.

  - Database access should be restricted to authorized application operations.

- User Role → Application Functionality

  - Different users may have different responsibilities.

  - Access to patient and clinical information should be based on defined authorization rules rather than simply hiding UI elements.

- Development Environment → Application Repository

  - Source code, configuration, credentials, dependencies, and test data must be protected from accidental exposure.

### A.5 STRIDE Threat Analysis

| Threat | Potential Risk to Global Eye EMR | Example | Recommended Mitigation |
| --- | --- | --- | --- |
| Spoofing | Unauthorized user gains access using another user's identity. | A person obtains another user's credentials and accesses patient records. | Implement authentication; use strong password/session controls; do not store credentials in source code; consider MFA as the project matures. |
| Spoofing | Session is stolen or reused. | An attacker obtains a valid session token and accesses the application. | Secure session management, HTTPS, appropriate cookie flags, session expiration, and logout/invalidation. |
| Tampering | Patient information is modified without authorization. | An unauthorized user changes a patient's demographic information. | Server-side authorization and validation; restrict update operations by role; maintain audit information for important changes. |
| Tampering | Encounter information is modified incorrectly. | A user changes information associated with an existing encounter. | Validate patient/encounter IDs on the server; enforce authorization and data-integrity rules. |
| Tampering | Malicious input is used to manipulate the application or database. | Crafted input is submitted through a patient search or registration field. | Input validation, parameterized queries, framework protections, output encoding, and secure coding practices. |
| Repudiation | User denies performing an important action. | A user claims they did not modify patient information. | Maintain audit records for significant security and clinical actions, including user, timestamp, action, and affected record where appropriate. |
| Repudiation | Changes cannot be traced to a specific account. | Multiple people use the same account. | Avoid shared accounts; uniquely identify users; record authenticated user identity with important actions. |
| Information Disclosure | Unauthorized user views patient information. | A user accesses a patient record outside their assigned responsibilities. | Enforce authorization on the backend; minimize access based on role; do not rely solely on UI restrictions. |
| Information Disclosure | Sensitive data is exposed through logs. | Patient information or credentials are written to application logs. | Do not log passwords, authentication tokens, or unnecessary patient information; review logging configuration. |
| Information Disclosure | Database is exposed. | A database file or backup is copied from the development environment. | Restrict filesystem access; protect backups; avoid committing databases containing real patient information to source control. |
| Information Disclosure | Sensitive information is transmitted insecurely. | Patient information is sent over an unencrypted connection. | Use HTTPS/TLS for application communications. |
| Information Disclosure | Error messages expose internal information. | An API returns database details or stack traces to the browser. | Use controlled error responses; log technical details server-side rather than exposing them to users. |
| Denial of Service | Excessive requests make the application unavailable. | Automated requests repeatedly call search or API endpoints. | Apply reasonable request limits, validation, pagination, and resource controls. |
| Denial of Service | Large or unexpected input consumes excessive resources. | A user submits extremely large text or repeated search requests. | Enforce input-size limits, pagination, request validation, and appropriate database query limits. |
| Denial of Service | Database becomes unavailable or corrupted. | Improper application behavior causes database failures. | Database backups, controlled transactions, validation, and recovery procedures. |
| Elevation of Privilege | A normal user accesses administrative functionality. | A user manually calls an administrative API endpoint. | Enforce authorization server-side for every protected endpoint; never rely on hiding buttons in the UI. |
| Elevation of Privilege | A user changes another user's permissions. | A non-administrator modifies role information. | Restrict role-management operations to authorized administrators and validate permissions on the server. |
| Elevation of Privilege | API parameters allow access to another user's or patient's data. | A user changes a patient ID in a request URL. | Perform server-side authorization checks against the requested resource on every protected operation. |

### A.6 Highest-Priority Threat Areas

For the initial EMR implementation, the most important areas to address are:

- Authentication and session management

- Server-side authorization

- Protection of patient information

- Input validation

- SQL/database security

- Secure API design

- Protection of credentials and secrets

- Auditability of important actions

- Secure error handling and logging

- Protection of test and development data

### A.7 Student Development Considerations

Because this project involves student developers and volunteers, security should be incorporated into the development process rather than treated as a final testing activity.

Students should:

- Never commit passwords, API keys, tokens, or other secrets to source control.

- Avoid using real patient information during development unless specifically authorized and appropriately protected.

- Use test or synthetic patient data whenever possible.

- Validate input on the server, even when validation is also performed in the UI.

- Treat all browser input and API requests as untrusted.

- Use parameterized database queries rather than constructing SQL from user input.

- Avoid exposing stack traces or internal implementation details to users.

- Follow least-privilege principles when defining access to application functions.

- Document security-related design decisions.

- Use security scanning and code-review tools where practical.

- Have security-sensitive changes reviewed before they are merged.

### A.8 Security Testing

The STRIDE model should be used to create security test cases as the application develops.

Examples include:

- Attempting to access protected pages without authentication.

- Attempting to call protected APIs without authentication.

- Attempting to access another patient's record by changing a patient ID.

- Attempting to perform administrative operations using a lower-privileged account.

- Testing invalid, unexpected, and oversized input.

- Testing authentication and session expiration behavior.

- Testing whether sensitive information appears in browser responses or application logs.

- Testing error responses for information leakage.

- Testing database queries for injection vulnerabilities.

- Running static analysis and dependency/security scans against the application.

### A.9 Threat Model Maintenance

This threat model is a living document. It should be reviewed whenever there is a significant change to:

- Application architecture

- Authentication or authorization

- Patient or encounter workflows

- Database structure

- External integrations

- Deployment environment

- Data types being stored

- User roles or permissions

The objective is not to eliminate every theoretical threat. The objective is to identify meaningful risks early, document appropriate controls, and provide future students with a clear baseline from which they can continue development.

### A.10 Security Design Principle

The project should follow a secure-by-design and least-privilege approach: access should be granted only when required, security controls should be enforced by the backend rather than relying solely on the user interface, and sensitive information should be protected throughout its lifecycle.

Build a useful foundation now.

Preserve a clear path for the students/Volunteers who come next.